Calais Condominium Association, Inc.

Board of Directors Meeting

August 26, 2026

Minutes

Minutes from the Board of Directors meeting for the Calais Condominium Association., Inc., held on August 26, 2026, at 10:00 a.m. at the Calais clubhouse, Naples, Florida, and via Teams virtual meeting.

DIRECTORS PRESENT: John McLane, Michael Stone, John Johnson, Craig Wigley, Chuck Cassoli

DIRECTORS ABSENT: None

ALSO PRESENT: Rich Meyer, John Zizzo and Brooke Birdelle of Seacrest Southwest, and 70 members in person or on Teams

Call to Order A quorum being present, the meeting was called to order at 10:00 am by President McLane

Approval of Minutes: On a motion by Mr. Stone and seconded by Mr. Wigley, reading of the Minutes of the April 22, 2026, were waived and approved with one modification, from Mr. Cassoli.

All Directors in Favor - Motion Passed

Reports: 
President’s Report: John McLane Progress and update on structural work on 5-story buildings as well as Progress on Association related remedial issues.     Discussion.

Treasurer Report: Mr. Cassoli report and explanation of the current finances of the association including:

Collections through July 1st went well and receivables from all but one unit has been collected

Pelican Bay Foundation is raising their fees by 4.2%

Reviewed the current reserve finances and relationship to project plans and immediate need for a special assessment relating to SIRS, Milestone, life safety and reserve studies needed work.

Old Business: None

New Business:

A motion was made to seek an additional $200,000 loan from a Calais owner to pay for continued structural repair work.  The motion was seconded and approved by four board members.  Craig Wigley abstained from voting to avoid a conflict of interest.

Elias Brothers change orders: On a motion by Mr. Stone and seconded by Mr. Johnson to approve three Elias Brothers change orders totaling $274,000.  Discussion.

All in Favor   - Motion passed.

Belfor Contractor: Hurricane Preparedness, No down payment.   On a motion by Mr. Johnson and seconded by Mr. Wigley an agreement will be signed to allow Belfor to work directly with the association insurance company if needed; on future Hurricane remediation.  Discussion

All in Favor - Motion Passed

Change of Record of Engineer:  On a motion of Mr. Wigley and seconded by Mr. Johnson it was recommended to change from Socotec to EECON engineering firm:  Reason is the main contact has changed companies.   Discussion.

All in Favor - Motion Passed

Approval of a special Assessment: Mr. McLane laid out and presented the discussion of the finance committee’s recommendation of a special assessment. This assessment was recommended to assess the membership for needed SIRS, Milestone Inspection and reserve study analysis to pay for past, current and very near future items in the detailed created reports as well as items that have come up recently as life safety issues. Mr. McLane did reach out to association counsel who guided him through the process and with counsel opinion on why it was needed and warranted.  Discussion by the board and membership questions were taken and answered by board members.

A motion was made by Mr. McLane to approve a one-time special assessment in the amount of $15,000.00 per unit to be collected in two installments of $7,500.00 targeting October 1st, 2026, and January 1st, 2027, due dates.  This assessment is necessary to pay for construction costs due to structural damage/losses.  The motion was seconded by Mr. Cassoli and approved unanimously by all.    Motion Passed

Because the length of the meeting had already exceeded 2 hours all committee reports, if any were tabled until the next board meeting.

Adjournment: There being no further business to discuss, a motion was made by Mr. McLane and seconded by Mr. Stone to adjourn the meeting at 12:17 p.m.   All in Favor

Respectfully submitted,

John Zizzo, PCAM